IT Infrastructure Metrics

Data Quality Roadmap & Requirements

VMware Infrastructure  •  Enterprise Storage  •  Governance & Imputation

Version 1.0  |  Draft for Review

# 1. Executive Summary

This document defines the requirements, milestones, and acceptance criteria for the IT Infrastructure Metrics Data Quality (DQ) program. The program establishes systematic quality controls across two infrastructure domains—VMware and Enterprise Storage—sourced from Grafana Enterprise Metrics (GEM) and reconciled against the authoritative data warehouse, Cispedia.

The program delivers six capabilities:

- Timeseries completeness monitoring for all infrastructure metrics (CPU, Memory, Disk)

- Object reconciliation between GEM and Cispedia for clusters, VMs, and storage objects

- Automated linear interpolation for short metric gaps

- Data quality dashboards for each domain

- Domain owner signoff workflows

- Structured escalation of DQ issues to data domain owners

## 1.1 Key Performance Indicators

| KPI | Target | Measurement Frequency | Owner |
| --- | --- | --- | --- |
| Timeseries Completeness Rate | ≥ 95% | Daily | Data Engineering |
| Object Reconciliation Match Rate | ≥ 98% | Daily | Domain Owner |
| Missing Data Imputation Coverage | 100% of gaps < 6h | On ingestion | Data Engineering |
| Domain Owner Signoff Rate | 100% per sprint | Bi-weekly | Domain Owner |
| DQ Issue Resolution SLA | < 5 business days | Per ticket | Domain Owner |
| Dashboard Freshness | ≤ 1h lag | Continuous | Platform Team |

# 2. Program Roadmap & Milestones

The program is organized into six phases spanning approximately eight months. Each phase delivers production-ready capabilities with measurable acceptance criteria.

Figure 1 — Program Roadmap

| Phase | Milestone | Timeline | Status |
| --- | --- | --- | --- |
| Phase 1: Foundation | VMware GEM Connectivity & Raw Metric Ingestion | M1–M2 | Planned |
| Phase 1: Foundation | Cispedia Object Inventory Integration | M1–M2 | Planned |
| Phase 2: Completeness | VMware Timeseries Completeness Scoring | M2–M3 | Planned |
| Phase 2: Completeness | Storage Metric Completeness Scoring | M3–M4 | Planned |
| Phase 3: Reconciliation | VMware Object Reconciliation (GEM ↔ Cispedia) | M3–M4 | Planned |
| Phase 3: Reconciliation | Storage Object Reconciliation | M4–M5 | Planned |
| Phase 4: Imputation | Linear Interpolation Engine | M5–M6 | Planned |
| Phase 4: Imputation | Missing Data Flagging & Audit Trail | M5–M6 | Planned |
| Phase 5: Dashboards | VMware Data Quality Dashboard | M6–M7 | Planned |
| Phase 5: Dashboards | Storage Data Quality Dashboard | M6–M7 | Planned |
| Phase 6: Governance | Domain Owner Signoff Workflow | M7–M8 | Planned |
| Phase 6: Governance | DQ Issue Escalation & Ticketing Integration | M7–M8 | Planned |

## 2.1 Phase Descriptions

### Phase 1 — Foundation (M1–M2)

- Establish GEM connectivity and raw metric ingestion pipelines for VMware

- Load Cispedia cluster and VM inventories into the DQ comparison layer

- Define metric schemas, naming conventions, and partition strategy in the data warehouse

- Deliverable: Ingestion pipeline passing daily smoke tests

### Phase 2 — Completeness Monitoring (M2–M4)

- Implement timeseries completeness scoring for VMware (M2–M3) and Storage (M3–M4)

- Score each metric-object combination at each expected scrape interval

- Persist completeness scores to a dedicated DQ metrics table

- Deliverable: Completeness scores queryable for all active objects

### Phase 3 — Object Reconciliation (M3–M5)

- Build daily reconciliation jobs comparing GEM object lists to Cispedia inventories

- Track orphan records (in GEM only, or Cispedia only) with timestamps

- Publish reconciliation KPIs: match rate, orphan count, delta trending

- Deliverable: Reconciliation audit table with daily snapshots

### Phase 4 — Data Imputation (M5–M6)

- Implement linear interpolation engine for gaps under 6 hours

- Flag all imputed data points with an 'imputed' column in the metrics table

- Generate imputation audit log for domain owner transparency

- Deliverable: Imputed values persisted with traceability metadata

### Phase 5 — Dashboards (M6–M7)

- Deploy VMware and Storage DQ dashboards in Grafana

- Include completeness heatmaps, reconciliation status, imputation events, and open issues

- Deliverable: Dashboards reviewed and accepted by domain owners

### Phase 6 — Governance (M7–M8)

- Implement domain owner signoff workflow with weekly DQ reports

- Integrate DQ issue ticketing with escalation paths by severity

- Deliverable: First signed-off DQ report archived in governance system

# 3. VMware Infrastructure Domain

The VMware domain tracks infrastructure metrics at two granularities: cluster-level (physical compute aggregates) and VM-level (individual virtual machines). All metrics are sourced from Grafana Enterprise Metrics (GEM) and must be reconciled against Cispedia, the authoritative IT asset data warehouse.

## 3.1 Metric Inventory

The following metrics are in scope for both completeness monitoring and reconciliation. The expected scrape interval from GEM is every 5 minutes. Daily snapshots apply to static capacity metrics.

Figure 2 — VMware Metric Inventory

| Metric | Level | Source | Completeness Check | Reconciliation Target |
| --- | --- | --- | --- | --- |
| CPU Utilization % | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| CPU Allocation (vCPUs) | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| CPU Total Capacity (cores) | Cluster | GEM | Daily snapshot | Cispedia Cluster Inventory |
| Memory Utilization % | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| Memory Allocation (GB) | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| Memory Total Capacity (GB) | Cluster | GEM | Daily snapshot | Cispedia Cluster Inventory |
| Disk Utilization % | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| Disk Allocation (GB) | Cluster | GEM | ≥ 95% of 5-min intervals | Cispedia Cluster Inventory |
| Disk Total Capacity (TB) | Cluster | GEM | Daily snapshot | Cispedia Cluster Inventory |
| CPU Utilization % | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |
| CPU Allocation (vCPUs) | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |
| Memory Utilization % | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |
| Memory Allocation (GB) | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |
| Disk Utilization % | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |
| Disk Allocation (GB) | VM | GEM | ≥ 95% of 5-min intervals | Cispedia VM Inventory |

## 3.2 Timeseries Completeness Requirements

Completeness is defined as the percentage of expected data points that were actually received within a given time window (default: 24-hour rolling window).

Calculation:

Completeness % = (Received Points / Expected Points) × 100

Expected points per 24h window at 5-min intervals = 288 data points per metric per object.

Figure 3 — Completeness Scoring Thresholds

| Score Range | Label | Action Required | Auto-Impute? |
| --- | --- | --- | --- |
| ≥ 95% | GOOD | None — log in audit trail | No |
| 80–94% | WARN | Alert domain owner within 24h | Yes (gaps < 6h) |
| 50–79% | DEGRADED | Create DQ ticket; escalate | Yes (gaps < 6h) |
| < 50% | CRITICAL | Page domain owner; pause SLA | No — requires review |

## 3.3 Object Reconciliation Requirements

A daily reconciliation job compares the set of clusters and VMs present in GEM against those tracked in Cispedia. The following checks must pass for the reconciliation to be marked GREEN:

Figure 4 — Reconciliation Check Definitions

| Check | Logic | Pass Criteria | Fail Action |
| --- | --- | --- | --- |
| Object Count Match | COUNT(GEM objects) vs COUNT(Cispedia objects) | Delta ≤ 2% | Create recon ticket |
| Object Existence | GEM object ID present in Cispedia | 100% match | Flag orphan record |
| Object in GEM Not in Cispedia | GEM-side orphans | 0 orphans | Alert domain owner |
| Object in Cispedia Not in GEM | Cispedia-side orphans (stale?) | 0 stale records | Flag for decommission review |
| Name/Label Consistency | Hostname / cluster name alignment | ≥ 98% match | Create recon ticket |

## 3.4 Reconciliation KPIs

- GEM-to-Cispedia Match Rate: percentage of GEM objects found in Cispedia (target ≥ 98%)

- Orphan Count (GEM-only): number of objects in GEM with no Cispedia record (target = 0)

- Orphan Count (Cispedia-only): number of Cispedia records not seen in GEM (target = 0)

- Recon Delta Trend: week-over-week change in orphan count (monitored for degradation)

# 4. Enterprise Storage Domain

The Storage domain covers six storage platforms managed within the IT infrastructure. All platforms deliver metrics via GEM and are reconciled against Cispedia storage inventory records. The same completeness scoring and reconciliation framework as VMware applies, with platform-specific configuration per source system.

## 4.1 Storage Platforms in Scope

- ObjectScale — object storage platform

- PowerMax — enterprise block storage

- PowerScale — scale-out NAS

- PowerStore — unified storage

- PowerVault — mid-range block storage

- Unity — unified hybrid storage

## 4.2 Metric Inventory

Figure 5 — Storage Metric Inventory by Platform

| Platform | Metric | Completeness Check | Reconciliation Source |
| --- | --- | --- | --- |
| ObjectScale | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| ObjectScale | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerMax | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerMax | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerScale | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerScale | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerStore | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerStore | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerVault | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| PowerVault | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |
| Unity | Capacity Total / Used / Alloc | ≥ 95% of intervals | Cispedia Storage Inventory |
| Unity | CPU / Memory Utilization | ≥ 95% of intervals | Cispedia Storage Inventory |

## 4.3 Completeness Requirements

Storage platforms apply the same completeness scoring framework as VMware (Figure 3). The default scrape interval for storage platforms from GEM is every 5 minutes. Capacity totals are expected as daily snapshots.

- Utilization metrics: ≥ 95% of 5-minute intervals required per rolling 24h window

- Allocation metrics: ≥ 95% of 5-minute intervals required per rolling 24h window

- Total capacity metrics: At least 1 data point per day required (daily snapshot)

- Completeness score computed independently per platform and per metric category

## 4.4 Object Reconciliation Requirements

For each storage platform, the following reconciliation checks apply between GEM and Cispedia:

- Count match: GEM storage object count must be within 2% of Cispedia count per platform

- Identity match: Every GEM storage array/node ID must exist in Cispedia

- Label consistency: Array names and hostnames must align between GEM labels and Cispedia attributes

- Platform coverage: Every Cispedia-tracked platform must have at least 1 GEM time series

# 5. Data Imputation — Linear Interpolation

When metric data is missing due to collection gaps, the system applies linear interpolation to fill short gaps before persisting data to downstream consumers. Imputation is applied post-ingestion, before dashboard consumption, and is always clearly flagged in the data layer.

## 5.1 Imputation Rules

Figure 6 — Imputation Decision Matrix

| Scenario | Interpolation Method | Max Gap Allowed | Flagged in Data? |
| --- | --- | --- | --- |
| Single missing data point | Linear interpolation between adjacent points | Any | Yes — imputed flag |
| Gap < 6 hours | Linear interpolation, multi-step | 6h | Yes — imputed flag |
| Gap 6–24 hours | Flagged as imputed; domain owner notified | 24h (review) | Yes — warn flag |
| Gap > 24 hours | No imputation; null preserved | N/A | Yes — critical flag |
| Metric never received | No imputation; DQ ticket raised | N/A | Yes — missing flag |

## 5.2 Interpolation Logic

Linear interpolation calculates missing values by computing a straight-line estimate between the last known value before the gap and the first known value after the gap.

Formula:

V(t) = V_before + (V_after - V_before) × (t - t_before) / (t_after - t_before)

Where V_before and V_after are the bounding known values, and t is the timestamp of the missing data point.

## 5.3 Data Flagging & Audit Trail

All imputed data points must be clearly marked to preserve data lineage and trust:

- is_imputed (boolean): set to TRUE for all interpolated values

- imputed_at (timestamp): time the imputation was executed

- imputed_method (string): 'linear_interpolation'

- gap_duration_seconds (integer): size of the gap that was filled

- Imputation audit log: append-only table recording every imputation event with object ID, metric, gap window, and method

Imputed values are included in dashboards by default but can be toggled off by end users. Imputed values are excluded from official SLA calculations unless explicitly overridden by domain owner signoff.

# 6. Data Quality Dashboards

Three dashboards are required: one per infrastructure domain (VMware, Storage) and one executive summary. All dashboards are deployed in Grafana and connected to the DQ metrics tables in the data warehouse.

## 6.1 Dashboard Feature Requirements

Figure 7 — Dashboard Panel Inventory

| Dashboard | Panel / Widget | Metric Source | Refresh Rate |
| --- | --- | --- | --- |
| VMware DQ | Cluster Completeness Heatmap (CPU/Mem/Disk) | DQ Score table | Hourly |
| VMware DQ | VM Completeness Score Distribution | DQ Score table | Hourly |
| VMware DQ | GEM ↔ Cispedia Reconciliation Status | Recon results table | Daily |
| VMware DQ | Missing Data Timeline (gap events) | Imputation audit log | Hourly |
| VMware DQ | Open DQ Issues by Severity | Ticketing system | Real-time |
| Storage DQ | Per-Platform Completeness Scorecard | DQ Score table | Hourly |
| Storage DQ | Storage Object Reconciliation Matrix | Recon results table | Daily |
| Storage DQ | Imputation Events Log | Imputation audit log | Hourly |
| Storage DQ | DQ Issue Aging Report | Ticketing system | Real-time |
| Executive Summary | Overall DQ Health Score (all domains) | Aggregated | Daily |
| Executive Summary | Domain Owner Signoff Tracker | Signoff workflow | Real-time |

## 6.2 VMware DQ Dashboard — Layout Specification

Row 1 — Health Summary:

- Overall Completeness Score (Gauge) — current rolling 24h score for all VMware metrics

- GEM ↔ Cispedia Match Rate (Stat) — current reconciliation match percentage

- Open DQ Issues (Stat with severity breakdown)

Row 2 — Completeness Detail:

- Cluster Completeness Heatmap — X: cluster name, Y: metric (CPU/Mem/Disk), color: score

- VM Completeness Histogram — distribution of per-VM completeness scores

Row 3 — Reconciliation:

- Object Count Trend — GEM vs Cispedia object counts over the last 30 days

- Orphan Records Table — list of orphan objects with timestamps and severity

Row 4 — Imputation & Issues:

- Imputation Event Timeline — bar chart of imputation events per day by gap duration bucket

- Issue Log — sortable table of open DQ tickets with P1/P2/P3/P4 labels

## 6.3 Storage DQ Dashboard — Layout Specification

Row 1 — Platform Scorecard:

- Completeness Score per Platform (Stat panels — one per platform: ObjectScale, PowerMax, PowerScale, PowerStore, PowerVault, Unity)

Row 2 — Completeness Detail:

- Platform-Metric Heatmap — X: platform, Y: metric category, color: score

- Score Trend Line — completeness trend over 30 days per platform

Row 3 — Reconciliation:

- Storage Object Match Rate by Platform — horizontal bar chart

- Orphan Object Table — platform, object ID, direction (GEM-only vs Cispedia-only)

Row 4 — Imputation & Issues:

- Imputation Volume by Platform

- Open Issue Aging Report — days since creation, grouped by severity

# 7. Governance — Domain Owner Signoff & Issue Escalation

The governance framework ensures domain owners are accountable for data quality in their respective domains. It includes a structured weekly signoff process and a severity-tiered escalation path for unresolved issues.

## 7.1 Domain Owner Signoff Workflow

Figure 8 — Weekly Domain Owner Signoff Process

| Step | Actor | Action | SLA |
| --- | --- | --- | --- |
| 1. DQ Report Generated | Automated Pipeline | Weekly DQ summary emailed to domain owner | Every Monday 8am |
| 2. Owner Review | Domain Owner | Review DQ scores, reconciliation gaps, open issues | 48h window |
| 3. Dispute / Annotation | Domain Owner | Add notes to known issues; mark false positives | Within 48h |
| 4. Signoff | Domain Owner | Digital sign-off in governance portal | By Wednesday EOD |
| 5. Escalation (if no signoff) | Data Governance Lead | Escalate to IT leadership; block downstream reports | Thursday 9am |
| 6. Archive | Automated Pipeline | Lock signed-off DQ snapshot in audit archive | Immediately post-signoff |

## 7.2 Signoff Report Contents

The weekly DQ report distributed to domain owners must contain:

- Rolling 7-day completeness scores per metric and object group

- Reconciliation summary: match rate and orphan record counts vs prior week

- Imputation summary: total gap events, max gap duration, metrics imputed

- Open DQ issues: severity, age, and assigned owner

- Issues closed since last report

- Trend indicators: improving, stable, or degrading vs prior period

## 7.3 Issue Escalation Framework

When DQ scores fall below thresholds or reconciliation checks fail, the system automatically creates a DQ issue ticket and notifies the responsible domain owner via the configured channel:

Figure 9 — Issue Severity & Escalation Matrix

| Severity | Trigger | Notification Channel | Resolution SLA |
| --- | --- | --- | --- |
| P1 – Critical | Completeness < 50% or 0 objects in recon | PagerDuty + Email | 4 hours |
| P2 – High | Completeness 50–79% or recon delta > 5% | Email + Slack | 1 business day |
| P3 – Medium | Completeness 80–94% or recon delta 2–5% | Email | 5 business days |
| P4 – Low | Imputation gap < 6h; auto-resolved | Dashboard alert | No action required |

## 7.4 Issue Ticket Minimum Fields

Every DQ ticket must capture the following fields to enable triage and tracking:

- ticket_id: auto-generated unique identifier

- domain: VMware or Storage

- platform: e.g., VMware Cluster, PowerMax

- metric: e.g., CPU Utilization, Disk Allocation

- object_id: affected cluster, VM, or storage object

- issue_type: completeness, reconciliation, imputation, or other

- severity: P1, P2, P3, or P4

- detected_at: timestamp of detection

- description: auto-generated narrative with DQ score and threshold

- assigned_to: domain owner name

- status: open, in-progress, resolved, closed

- resolved_at: timestamp of resolution or domain owner signoff

# 8. Acceptance Criteria Summary

The following acceptance criteria must be met before each phase is considered complete. Domain owner signoff is required for Phases 5 and 6.

| Phase | Acceptance Criteria | Sign-off Required |
| --- | --- | --- |
| Phase 1 — Foundation | All GEM metrics ingesting; Cispedia inventory loaded; pipeline smoke tests green for 5 consecutive days | Engineering Lead |
| Phase 2 — Completeness | Completeness scores computed for 100% of active VMware and Storage objects; DQ table queryable | Engineering Lead |
| Phase 3 — Reconciliation | Recon job running daily; match rate and orphan counts reported; 7-day trend baseline established | Domain Owner |
| Phase 4 — Imputation | Linear interpolation applied to gaps < 6h; is_imputed flag present; audit log populated | Engineering Lead |
| Phase 5 — Dashboards | All dashboard panels rendering; domain owners have reviewed and accepted layout | Domain Owner |
| Phase 6 — Governance | First weekly DQ report issued and signed off; P1 escalation tested end-to-end | Domain Owner + IT Leadership |

# 9. Glossary

| Term | Definition |
| --- | --- |
| Cispedia | Authoritative IT asset data warehouse tracking all infrastructure objects (clusters, VMs, storage) |
| Completeness Rate | Percentage of expected time series data points that were actually received in a given window |
| GEM | Grafana Enterprise Metrics — the metrics collection and storage platform for all infrastructure domains |
| Imputation | Statistical method of filling missing data points using estimates derived from surrounding data |
| Linear Interpolation | Filling missing data by calculating proportional values on a straight line between two known points |
| Object Reconciliation | Process of comparing object inventories between GEM and Cispedia to detect mismatches or orphans |
| Orphan Record | An object that exists in one system (GEM or Cispedia) but not the other |
| Timeseries Completeness | Measure of how many expected scrape intervals for a given metric and object were successfully received |
| DQ Issue | A documented data quality problem raised when scores fall below defined thresholds |
| Domain Owner | The accountable IT team lead responsible for signing off on data quality for their infrastructure domain |